Loopwright

Detailed Technical Roadmap

February 2026  —  Living Document, iterate continuously

# Current State — What Already Exists

Loopwright is not built from scratch. Three components already exist and need to be connected, not rebuilt.

| Engram | sessions.db with 13K+ artifacts, FTS search, brief generation, PreToolUse hooks, artifact extraction pipeline. The memory layer. ✅ Production ready. |
| --- | --- |
| OpenClaw | Live multi-agent dashboard, git worktrees running, cross-agent file tracking, event store (SSE), Gource + Excalidraw views, replay UI stub. The observability layer. ✅ Running locally. |
| Git Worktrees | Already working inside OpenClaw. Agents run in isolated branches. Files tracked per agent. ✅ The execution foundation. |
| sessions.db schema | sessions, artifacts, tool_calls tables. Needs: worktrees table, checkpoints table, correction_cycles table. 🔶 Extend, don't rebuild. |
| Replay Button | UI exists in OpenClaw dashboard. Backend not wired. 🔵 Priority feature — first thing to make real. |
| MCP Tools | Bash/Read/Write tools working. Error observation MCP (browser, MySQL, AWS) not built. 🔵 Phase 2 dependency. |

# Architecture — How the Pieces Connect

The data flow is linear. Every component reads from or writes to sessions.db:

| Trigger | Ticket arrives (Linear/GitHub issue) or manual task description. Stored in sessions.db as new session with status=pending. |
| --- | --- |
| Worktree spawn | OpenClaw creates git worktree from main branch. Engram injects brief + blast radius (Axon MCP) into agent context before first write. |
| Execution | Agent works. OpenClaw streams every tool call, file write, bash command to event store. Engram writes artifacts in real time. |
| Test runner | On agent idle or explicit signal: run delta tests first, then integration suite. Results written to sessions.db. |
| Checkpoint | On test pass: write checkpoint to sessions.db (worktree state + artifact snapshot). This is the rollback point. |
| Error capture | On test fail: MCP tools capture browser console, DB logs, AWS CloudWatch. Full error context stored in sessions.db. |
| Correction spawn | New agent spawned in same worktree. Engram brief includes: last checkpoint, error context, what was tried, blast radius. Agent knows exactly what broke. |
| Loop limit | Max N correction cycles (default: 5). On limit: status=escalated, human notification sent. Session stays in sessions.db with full audit trail. |
| Staging deploy | On clean test pass: auto-deploy to staging. PostHog MCP monitors user behavior metrics. |
| Merge decision | If metrics hold for T minutes: auto-merge to main. If metrics drop: rollback to checkpoint. Decision written to sessions.db. |

# Database Schema Extensions

Add three tables to the existing sessions.db. Everything else reads from what Engram already writes.

New: worktrees

Tracks active and historical worktree executions.

| id | INTEGER PRIMARY KEY |
| --- | --- |
| session_id | TEXT — links to existing sessions table |
| branch_name | TEXT — git worktree branch |
| base_branch | TEXT — usually 'main' |
| status | TEXT — active ¦ passed ¦ failed ¦ escalated ¦ merged |
| task_description | TEXT — what the agent was asked to do |
| created_at | TIMESTAMP |
| resolved_at | TIMESTAMP — null until terminal state |

New: checkpoints

Snapshot of worktree state at a known-good moment. Rollback target.

| id | INTEGER PRIMARY KEY |
| --- | --- |
| worktree_id | INTEGER — FK to worktrees |
| session_id | TEXT — FK to sessions |
| git_sha | TEXT — commit hash at checkpoint time |
| test_results | JSON — delta + integration test summary |
| artifact_snapshot | JSON — files written up to this point |
| created_at | TIMESTAMP |
| label | TEXT — optional human label, e.g. 'after auth fix' |

New: correction_cycles

One row per self-correction attempt. Enables replay and post-incident analysis.

| id | INTEGER PRIMARY KEY |
| --- | --- |
| worktree_id | INTEGER — FK to worktrees |
| cycle_number | INTEGER — 1, 2, 3… up to max |
| trigger_error | TEXT — what caused this correction |
| error_context | JSON — browser logs, DB errors, AWS logs captured by MCP |
| checkpoint_id | INTEGER — which checkpoint was used as base |
| agent_session_id | TEXT — the new agent session spawned for this cycle |
| outcome | TEXT — passed ¦ failed ¦ escalated |
| duration_seconds | INTEGER |
| created_at | TIMESTAMP |

# Milestone 1 — The Loop Exists Locally

Target: 4 weeks. Goal: one end-to-end correction cycle working on monra-app. No staging, no A/B testing. Just: agent writes → tests fail → error captured → new agent corrects → checkpoint saved.

| Task | Connects / Depends On | Effort | Status |
| --- | --- | --- | --- |
| Add worktrees + checkpoints + correction_cycles tables to sessions.db | Engram session_db.py — extend schema. 10 lines of SQL. | 2h | 🔵 Todo |
| Wire replay button in OpenClaw to actual session replay | OpenClaw event-store.js + server.js. Load JSONL for session_id, stream events back through SSE. | 1 day | 🔵 Todo |
| Build worktree spawner: create branch, install deps, return worktree path | OpenClaw run-multi.sh or new loopwright/spawner.py. Git worktree add + setup. | half day | 🔶 Partial |
| Wire Engram brief injection before agent starts in worktree | Engram brief.py → write to worktree's CLAUDE.md before agent launch. Already works for monra-app. | 2h | 🔶 Partial |
| Add Axon MCP to agent context: blast radius before first write | Add axon to .mcp.json in spawned worktree. axon impact <changed_symbol> before write. | half day | 🔵 Todo |
| Test runner integration: run pytest/jest on delta files after agent idles | Detect agent idle from event stream. Run tests scoped to changed files. Write results to sessions.db. | 1 day | 🔵 Todo |
| Checkpoint writer: on test pass, save git SHA + artifact snapshot | New engram/checkpoint.py. Reads current worktree git SHA + artifact state from sessions.db. | half day | 🔵 Todo |
| Error capture (local only): parse test output into structured error context | No MCP yet — just parse pytest/jest stdout. Extract file:line, error type, message. Write to correction_cycles. | half day | 🔵 Todo |
| Correction cycle spawner: new agent with error context + checkpoint injected | loopwright/corrector.py. Builds correction brief from error context + prior checkpoint. Launches new agent in same worktree. | 1 day | 🔵 Todo |
| Loop controller: orchestrate up to N cycles, write final status to sessions.db | loopwright/loop.py. Manages the cycle: spawn → test → checkpoint/correct → repeat. Max cycles config. | 1 day | 🔵 Todo |
| OpenClaw dashboard: show correction cycles in live view | Add correction_cycles panel to index.html. Show cycle number, trigger error, outcome per worktree. | half day | 🔵 Todo |
| Test on monra-app: one real task through the full loop | Pick a small real ticket. Run it. Observe. Fix what breaks. | 1 day | 🔵 Todo |

# Milestone 2 — Staging Integration

Target: 8 weeks. Goal: loop deploys to staging automatically. MCP error observation from real infrastructure. Escalation to human on loop limit.

| Task | Connects / Depends On | Effort | Status |
| --- | --- | --- | --- |
| MCP tool: browser console capture (Playwright) | New MCP server: playwright → capture console errors, network failures, screenshots on test. Write to correction_cycles.error_context. | 1 day | 🔵 Todo |
| MCP tool: MySQL/Postgres error capture | Query error logs table or pg_stat_activity for recent errors matching session timeframe. Write to error_context. | half day | 🔵 Todo |
| MCP tool: AWS CloudWatch log capture | AWS SDK → fetch log events for relevant Lambda/service in correction window. Write to error_context. | 1 day | 🔵 Todo |
| Staging deploy on test pass: Docker or SSH deploy script | loopwright/deployer.py. On checkpoint created: trigger deploy to staging env. Write deploy status to worktrees table. | 1 day | 🔵 Todo |
| Staging health check: verify deploy didn't break existing flows | Run smoke tests against staging after deploy. If fail: rollback to prior checkpoint, mark worktree as failed. | half day | 🔵 Todo |
| Escalation: notify human on loop limit reached | Slack MCP or email. Include: task description, correction cycle history, last error, link to OpenClaw session replay. | half day | 🔵 Todo |
| Full audit trail: every correction cycle readable in OpenClaw replay | Wire correction_cycles to replay view. Step through: what agent wrote → what test said → what error captured → what correction tried. | 1 day | 🔵 Todo |
| Integration tests against main replica: Docker compose shadow env | Spin up shadow DB + services from docker-compose. Run integration suite against shadow, not staging. Prevents staging pollution. | 2 days | 🔵 Todo |
| Loop telemetry: anonymized stats (cycle counts, error rates, durations) | loopwright/telemetry.py. Opt-in. Sends only numbers, never content. Informs product improvement. | half day | 🔵 Todo |

# Milestone 3 — Full CI/CD Replacement

Target: 16 weeks. Goal: A/B testing, progressive rollout, metrics-based merge, team dashboard. This is the product that competes with GitHub Actions + human review.

| Task | Connects / Depends On | Effort | Status |
| --- | --- | --- | --- |
| PostHog MCP: read user behavior metrics from staging | PostHog API → fetch session counts, error rates, funnel completion for feature flag cohort. Write to sessions.db. | 1 day | 🔵 Todo |
| A/B flag injection: deploy feature to % of staging users | Feature flag via PostHog or LaunchDarkly. Agent decides cohort size based on risk (Axon blast radius). | 1 day | 🔵 Todo |
| Metrics-based merge decision: auto-merge or auto-rollback | loopwright/decider.py. Compare metrics between control and treatment. If within threshold: merge. If degraded: rollback. | 1 day | 🔵 Todo |
| Progressive rollout: 5% → 25% → 100% with metric checks at each step | Configurable rollout ladder. Each step waits T minutes, checks metrics, proceeds or halts. | 1 day | 🔵 Todo |
| Team dashboard: what shipped this week, what is running now | OpenClaw new view. Per-task status: running / passed / escalated / merged. Filter by agent, by file, by date. | 1 day | 🔵 Todo |
| GitHub/Linear trigger integration: task arrives, loop starts automatically | Webhook receiver. Issue created → extract task description → spawn worktree → begin loop. | 1 day | 🔵 Todo |
| Continuous intelligence: loop learns from prior correction cycles | Before each correction, query correction_cycles for same file + similar error. Inject 'last time this broke, here is what fixed it' into agent brief. | 1 day | 🔵 Todo |
| Self-hosted deployment package: Docker compose, license, docs | docker-compose.yml for Loopwright + Engram + OpenClaw. One command install. License check on startup. | 2 days | 🔵 Todo |
| Usage-based billing: count successful merges, emit billing events | loopwright/billing.py. On merge: emit event with worktree_id, cycle_count, task_type. Integrate with Stripe or Lago. | 1 day | 🔵 Todo |

# Sprint 1 — Start Now (This Week)

The first three days connect what already exists. No new architecture. Just wire the pieces together.

| Day | Task | Output |
| --- | --- | --- |
| Day 1 | Add worktrees + checkpoints + correction_cycles to sessions.db. Write migration script. Verify Engram reads/writes correctly. | sessions.db extended, migration passes |
| Day 1 | Wire replay button: load JSONL for session_id, stream through existing SSE endpoint. Test with a real past session. | Replay button works in OpenClaw |
| Day 2 | Build loop.py skeleton: spawn worktree → inject brief → wait for agent → run tests → write result. No correction yet — just the happy path. | Happy path: agent writes, tests run, result in DB |
| Day 2 | Test runner integration: detect agent idle from event stream, run pytest on changed files, parse output into structured error. | Test results appear in sessions.db |
| Day 3 | Checkpoint writer: on test pass, write git SHA + artifact snapshot. Verify rollback restores to correct state. | Checkpoint created and restorable |
| Day 3 | Correction spawner: on test fail, build correction brief from error + checkpoint, spawn new agent. Hard-code max 2 cycles for now. | First correction cycle runs end to end |
| Day 4 | Run a real task on monra-app through the full loop. Pick something small: fix a failing test, add a missing validation. | Real task completes autonomously or escalates cleanly |
| Day 5 | OpenClaw dashboard update: show correction cycles in live view. Add worktree status panel. | Dashboard shows the loop running live |

After Sprint 1, you have something real: an autonomous loop that writes, tests, and self-corrects on your own codebase. That is the demo. Everything after is iteration.

# Open Decisions

Things that need a decision before or during Sprint 1. Don't block on them — pick one and move.

| Loop orchestrator language | Python (consistent with Engram) or Node.js (consistent with OpenClaw). Recommendation: Python — sessions.db integration is already there. |
| --- | --- |
| LangGraph vs custom checkpointing | LangGraph gives you checkpointing + rollback for free but adds a dependency. Custom checkpointing in sessions.db is simpler and you already have the schema. Recommendation: custom first, LangGraph if complexity demands it. |
| Max correction cycles default | Too low (2) and it escalates constantly. Too high (10) and it wastes tokens on unsolvable problems. Recommendation: 3, configurable per task type. |
| Agent identity in worktrees | Should each correction cycle use the same agent type or try different ones (Claude → Codex → Cursor)? Recommendation: same agent, different context injection. Multi-agent correction adds complexity without proven benefit yet. |
| Test scope detection | How does the loop know which tests are 'delta' vs 'integration'? Recommendation: use Axon's impact analysis — blast radius files → run their test files. Files outside blast radius = integration scope. |
| Worktree cleanup | When does a worktree get deleted? On merge, on escalation, or keep forever for audit? Recommendation: keep for 30 days (configurable), then archive branch and delete local worktree. |

# How to Iterate on This Roadmap

This document is a living artifact. After each sprint, update the status column in the task tables. Add rows when new tasks emerge. Strike through decisions that have been made.

- After Sprint 1: update task statuses, add anything that was harder or easier than expected

- After first real task ships autonomously: write it up as Case Study #5. That is the next piece of content.

- After Chad or Sungman tries it: add their feedback as a section. External validation changes the roadmap.

- After Milestone 1 demo: revisit the Open Decisions table. Most will have answered themselves.

The roadmap is not a contract. It is a map. The territory will be different.

Loopwright — Built on Engram + OpenClaw  —  February 2026